# ClipCal — Hackathon Team Brief

Hackathon: 2026-04-10 → 2026-04-13 5:45 PM (3.5 days) Format: Responsive web app (mobile-first PWA) Tagline: Your campus copilot. Snap a flyer, know if you should go.

## TL;DR

- The generic “screenshot → calendar” space is saturated (Photo2Calendar, Nori, Apple iOS 26, Google Lens, 6+ App Store apps). A pure OCR pitch loses.

- Every competitor is iOS-only, single-event, and campus-blind. There is no mobile web competitor. Apple requires iPhone 15 Pro+, handles 1 event per image, and doesn’t work on shared/DM’d flyers.

- Our moat = 4 things nobody combines: conflict-aware ingest + multi-event extraction + campus ICS enrichment + AI interest profiling via chat interviewer.

## The Pitch (60 seconds)

Students screenshot event flyers and forget them. 60% of college students never attend a campus event — not because they don’t want to, but because the flyer lives on an Instagram story, gets screenshotted, and dies in the camera roll.

ClipCal is a mobile web app. You paste, drop, or snap any flyer. Claude extracts the event (even 8 events from a club semester schedule), checks your Google Calendar for conflicts, cross-references GopherLink to enrich with RSVP links, and scores it against your interests — which we learned in a 90-second AI chat interview.

Green badge = free. Red badge = conflict. “3/5 match — networking event with free food.” One tap → .ics download.

## Why This Wins (Defensible Gaps)

| Gap | Who has it | Why it matters |
| --- | --- | --- |
| Conflict detection on ingest (Google freebusy.query) | Nobody | 2-hour build, instant “wow” moment |
| Multi-event from one flyer | Nobody (Apple/Google = 1/image) | Club semester schedules are THE student pain point |
| Mobile web / PWA | Nobody (all iOS) | Android = 50% of US students; no install |
| Campus ICS enrichment | Nobody | CampusGroups (GopherLink backend) exposes public ICS feeds per org |
| AI interest interviewer | Nobody in this space | Noom/Finch pattern, converts utility → story |
| Works on shared/DM’d images | Nobody (Apple only on just-taken screenshots) | Students share flyers in group chats |

Sources: Photo2Calendar · Nori · iOS 26 limits (gHacks) · CampusGroups API · Inside Higher Ed on campus event gap

## Validated Demand

- 60% of 4-yr college students never attend a campus event

- 33% feel disconnected from campus due to awareness, not interest

- #1 most-requested campus-app feature is an events calendar

- $10–12 = documented student-app price ceiling → $1 is trivially acceptable

- Student quote: “Half the events that go on around campus aren’t advertised very well.” — Inside Higher Ed 2023

## Feature Set

### MVP (must ship by Mon 5 PM)

- Upload / paste / camera capture — drag-drop, Ctrl+V paste, mobile camera via <input capture="environment" multiple>

- Claude vision extraction — returns array of events with ISO 8601 timestamps, hasFreeFood: bool, categories, confidence

- Editable event card — user can fix any field before committing

- .ics download (universal) + Google/Outlook render-URL deeplinks (no OAuth)

- Conflict badge — Google Calendar freebusy.query with demo-mode fallback (pre-populated fake calendar) so it demos even without OAuth

- AI chat interviewer (~90 sec) → extracts {interests[], major, stage, freeText} to localStorage. Live profile panel fills in as judges watch

- Relevance score on every uploaded flyer using the profile

- “Forgotten events” retroactive feed — batch upload a folder of screenshots, see a nostalgic “you screenshotted this 14 days ago” view

- Skip-chat fallback — checkbox grid of 20 interests if chat breaks on venue wifi

### Stretch (Sun evening only)

- Free-Food Radar filter — filter the feed by hasFreeFood: true. Viral campus appeal, comedic demo beat.

- Campus ICS dedup — fetch CampusGroups public ICS, fuzzy-match, enrich with RSVP links. Requires 30-min spike Fri evening to confirm GopherLink feeds are accessible CORS-free.

- Claude Sonnet fallback button — re-run stubborn flyers with the bigger model

- PWA share target — register as share destination so iOS/Android share sheet can send images directly

### Killed (do NOT build)

- ❌ Instagram URL scraping (oEmbed gutted Nov 2025, ToS-hostile)

- ❌ Auth + database (hackathon killer, stateless is the pitch)

- ❌ Shared social event wall (network effects can’t demo)

- ❌ Tinder-swipe onboarding (finicky on projector)

- ❌ Tesseract.js (embarrasses on stylized fonts)

## Stack

Frontend: Next.js 15 App Router + TypeScript + Tailwind + shadcn/ui + react-dropzone Deploy: Vercel (free tier, git push → live in 60s) AI: Claude Haiku 4.5 (primary, $1/$5 per MTok, ~$0.002/image) via @ai-sdk/anthropic with Vercel AI SDK’s generateObject + Zod schemas. Claude Sonnet 4.5 as re-run fallback button. Chat: Vercel AI SDK useChat hook streaming to Claude Calendar out: ics npm package → .ics blob download + Google/Outlook render-URL deeplinks Calendar in: Google Calendar freebusy.query (only OAuth scope: calendar.readonly) + demo-mode fallback Persistence: localStorage only. No DB. No auth. Cost for 100 demo images: ~$0.20 with Haiku. Negligible.

Why Claude over GPT-4o-mini: Your API key, strongest at reading decorative/stylized typography (common on club flyers), native structured output via tool-use, same Vercel AI SDK integration.

Docs: Claude pricing · AI SDK generateObject · AI SDK useChat · ics npm · Google freebusy

## Schedule

| When | Owner | Goal |
| --- | --- | --- |
| Fri eve (tonight) | — | Next.js scaffold. Claude vision call with Zod schema. One test flyer → JSON. 30-min CampusGroups ICS spike. Go/no-go on campus enrichment. |
| Sat AM | — | Dropzone + paste + mobile camera. Multi-event extraction. Editable event card. |
| Sat PM | — | .ics generation. Google freebusy integration + demo-mode toggle. Conflict badge. |
| Sun AM | — | AI chat interviewer w/ live profile panel. Relevance scoring on uploads. |
| Sun PM | — | “Forgotten events” feed. Free-food filter. Claude Sonnet fallback. Polish. Test on real iPhone + Android + laptop. |
| Mon AM | — | Demo script. 5 guaranteed-to-work flyers. Deploy to memorable vercel.app URL. Grab r/uofmn quotes for deck. Practice pitch 5x. |
| Mon 12–5:45 | — | Buffer. Fix the one thing that always breaks. |

## Risks

- Google OAuth friction on demo stage — judges may not grant calendar scope. Mitigation: demo-mode toggle with 3 pre-populated fake events. Build this Saturday.

- CampusGroups ICS may need auth or be CORS-blocked — Mitigation: 30-min spike Friday night; if it fails, drop campus enrichment to stretch and lean harder on conflict + chat interview.

- Claude fails on stylized typography — Mitigation: editable card + Sonnet fallback button.

- Chat interviewer eats demo time — Mitigation: cap chat explanation at 45 sec; hero moment stays “flyer in → ranked event out.”

- Apple will ship conflict detection eventually — irrelevant for a 3-day demo, and they’ll never know your campus.

## Open Questions for the Team

- Name: “ClipCal” is a placeholder. Alternatives: SnapSchedule, FlyerIQ, CampusCopilot, Gopherly, PasteIt?

- Primary campus? GopherLink suggests UMN — do we demo against UMN-specific events or keep it campus-agnostic?

- Who owns the demo script and pitch deck? (Needs to happen by Sunday night, not Monday.)

- Do we want a Vercel team account so everyone can deploy, or one dev owns the deploy?

- Chat interviewer tone — playful (“what would make you skip class to attend?”) or practical (“what’s your major?”)? Tone dictates the vibe of the whole pitch.

## Next Step

Scaffold Next.js + wire one Claude vision call with a Zod event schema tonight. Validate against one real flyer. If the JSON looks right, everything else is UI work.